FORWARD DEPLOYED AI ENGINEERING

Capstone Project — CloudServe Solutions

Stage 2: Product Requirements Document — v1.0

# 1. Document control

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Written by | Rajarajan Venkatesan |
| Date | 8 September 2026 |
| Status | Draft for review |
| Approved by | — |

# 2. The problem in one paragraph

CloudServe's support team already has the answers their customers need in their own documentation roughly seven times out of ten, and their agents already know most of the repeat questions by heart — the problem is not a shortage of knowledge, it's that finding and trusting the right answer fast enough, at the moment a ticket first arrives, is broken, so agents fall back on personal habits, escalate things that didn't need escalating, and customers wait far longer than the difficulty of their question justifies; fixing that — not replacing the agents' judgment with a chatbot — is what will actually bring response times and resolution rates back to where the business needs them.

(copied verbatim from Stage 1 Discovery Workbook, Section 6)

# 3. Who this is for

| User group | What they need from this system | What they currently do instead | How you will know it worked for them |
| --- | --- | --- | --- |
| Customers raising tickets | A fast, honest first response — automated where confidence is genuinely high, clearly labelled as such, with the source cited so they can verify it themselves | Wait 8–12hrs regardless of actual urgency; often search the docs themselves in the meantime, finding an answer about half the time | First-response time drops toward the 2hr SLA on doc-answerable tickets; CSAT on automated responses at or above the historical human baseline of 2.92 |
| Tier one support agents | Fast, trustworthy retrieval against the reviewed KB so they stop relying on personal answer files; a confidence signal telling them when to send vs. escalate | Search painful internal tooling, fall back to a personal, unreviewed answer file | Median handling time on "seen it before" tickets drops from the stated 3–4 min of pure search time; agents self-report lower reliance on personal files |
| Tier two and specialist engineers | Escalations that arrive with a summary, the retrieved sources, and a stated reason for low confidence — not a bare forward | Read the whole thread from scratch and re-ask questions the customer already answered | Measurable reduction in tier-two handling time on tickets that arrive with this context |
| The head of support | A system that measurably raises FCR (the real priority, not just SLA-reported response time), and that can be explained in a compliance review | Reports a red SLA number with no way to explain why a given ticket was routed the way it was | FCR trending toward the 65% benchmark; every automated decision has a logged, human-readable reason |

# 4. Functional requirements

Every requirement traces to Discovery Workbook evidence and, where applicable, to a Build Specification acceptance criterion (A1–A12).

| ID | Requirement | Priority | Discovery evidence | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-01 | The system shall ingest tickets from all four channels (email, chat, docs_comment, forum) and normalise them into one internal representation, preserving original text and channel. | Must | Discovery §2, channel-split (Email 41.9%, Chat 30.5%, Docs comment 16.2%, Forum 11.4%) | A2 |
| FR-02 | The system shall classify every ticket's intent and urgency and attach a numeric confidence score reflecting actual predicted probability of correctness, with a defined fallback when it cannot classify confidently. | Must | Discovery §3, agent workflow step 2 | A3 |
| FR-03 | The system shall retrieve ranked passages from the 29-article documentation corpus, returning identifiers that resolve to real corpus passages, and shall return nothing rather than a weak match below threshold. | Must | Discovery §1 disagreement #2; §2 (70.7% answerable_from_docs) | A4 |
| FR-04 | The system shall route each ticket to auto-respond or escalate using a data-derived confidence threshold, deterministically, and shall record the reason in language a support manager could read. | Must | Discovery §1 disagreement #1 (47.5% of escalations were doc-answerable) | A5 |
| FR-05 | The system shall generate answers grounded only in retrieved passages, with citations attached to specific claims, and shall explicitly state when it does not know. | Must | Discovery §1, Ines (source attribution) and Ravi ("provided it is honest") | A6 |
| FR-06 | The system shall isolate ticket body text from its own system instructions so customer-supplied text cannot redirect its behaviour. | Must | Build Specification §03 "Generate" requirement | (component requirement) |
| FR-07 | The system shall run at least one guardrail on every generated response before release — at minimum checking for private data and unsupported claims — and shall be able to block outright. | Must | Discovery §5 risk register; Marcus's stated failure condition | A7 |
| FR-08 | The system shall never auto-respond to a ticket flagged must_not_auto_respond (security, compliance, billing dispute, data residency), always escalating regardless of confidence. | Must | Discovery §1, Daniel's never-automate list; 101/580 tickets flagged, 100% historically escalated | Governance / A7 boundary |
| FR-09 | Every automated decision shall be written to a persistent decision log with the minimum schema: decision_id, timestamp, ticket_id, stage, prediction, confidence, threshold, action_taken, reason, sources_used, guardrails, prompt_version. | Must | Discovery §1, Marcus ("I need to be able to say why it did what it did") | A8 |
| FR-10 | Escalated tickets shall carry a drafted summary and the retrieved sources considered, alongside the original ticket. | Must | Discovery §1, Daniel ("I need it to show its working") | Build Spec §03 "Route" |
| FR-11 | The system shall provide a single documented command that processes an entire ticket file end to end, unattended, accepting an input path and output path as arguments, and shall produce a metrics report automatically. | Must | Dataset Guide / Build Specification — hidden 120-ticket set never distributed | A1, A9, A10 |
| FR-12 | Every response labelled as automated shall be visibly marked as such to the recipient. | Should | Discovery §1, Ravi ("that is how I calibrate how much I trust it") | (customer-trust requirement) |

# 5. Non-functional requirements

| ID | Category | Requirement | How it will be verified |
| --- | --- | --- | --- |
| NFR-01 | Latency | Median end-to-end response latency should materially improve on the 8–12hr baseline; p95 latency shall be tracked and reported. | metrics report's technical.latency_p50/p95_seconds (A10) |
| NFR-02 | Availability | The system shall degrade gracefully — continue processing rather than crash — under model-provider timeout, outage, rate limiting, or malformed input. | Each condition induced deliberately, including full provider disconnection (A11) |
| NFR-03 | Accuracy | Classification precision and recall shall be measured per intent class, not only in aggregate, since 22 classes are unevenly distributed. | metrics report's technical.classification_precision/recall_by_class (A10) |
| NFR-04 | Privacy | No response shall be released containing unredacted private/identifying customer data. | Guardrail check logged and enforced on every response (FR-07); private_data_detections counted in metrics |
| NFR-05 | Auditability | Every decision shall be reconstructable after the fact from the decision log alone. | Decision log opened and reconciled against tickets processed (A8) |
| NFR-06 | Fairness | Resolution quality and citation accuracy shall be measured and reported separately by customer_tier, customer_region, and language_fluency. | Governance Framework's fairness audit, against the segmented figures already surfaced in Discovery |
| NFR-07 | Cost | The system shall run entirely within the free tier of its chosen model provider. | Manual confirmation the full validation run completes within free-tier rate limits |

# 6. What is deliberately out of scope

| Not building | Why not | What would have to change for this to be reconsidered |
| --- | --- | --- |
| Automated responses to feature requests or roadmap/timing questions | Zero documentation coverage confirmed in the data — no ground truth to retrieve or cite | A dedicated, reviewed knowledge base for product roadmap content would need to exist first |
| Automated responses to genuinely novel incidents (unclear_request) | By definition no article yet exists; a wrong answer here does the most damage per Ines | Not reconsidered within this system's design — always routed to a human |
| Automated responses to security_incident, compliance_request, or data-residency tickets | Daniel's explicit never-automate list; 101/580 tickets flagged must_not_auto_respond, 100% historically escalated | A separate, more heavily governed workflow with its own sign-off process — out of scope for this capstone |
| Consolidating or replacing agents' personal answer files | Unreviewed and possibly stale; incorporating them risks scaling up an existing error | Only after a formal review process brings them up to the same standard as the 29 reviewed KB articles |
| A conversational, multi-turn chatbot interface | This is the client's original request, and Discovery found it addresses the wrong problem | Would only be reconsidered as a v2 feature once the retrieval/routing/guardrail core is proven |
| Rewriting or improving the content of the 29 KB articles | Confirmed accurate within the review cycle; the evidenced problem is findability, not content quality | If future fairness or accuracy audits find the articles themselves are the limiting factor |

# 7. Assumptions and their consequences

| Assumption | Why you believe it | What happens if it is false | How you will find out |
| --- | --- | --- | --- |
| A confidence threshold set from development data generalises reasonably to the hidden evaluation set | The hidden set is drawn from the same population using the same schema | Routing accuracy on the hidden set is materially worse than on validation, and cannot be re-tuned after submission | Compare validation-set routing performance against the hidden-run metrics; report the gap honestly either way |
| The 47.5% "doc-answerable-but-escalated" figure reflects a genuine confidence/findability gap the system can close | The strongest, most directly evidenced pattern in Discovery, cross-checked across three sections | If routing/retrieval improvements don't materially raise FCR, the real driver may be unmeasured (e.g. agent-level variation) | Track FCR and escalation rate on the evaluation run against the 44.1%/55.9% baseline; revisit in Stage 5 if flat |
| Enterprise tickets escalating more than other tiers (60.4%) is a real signal, not a sampling artefact | Consistent across the enterprise CSAT-vs-escalation pattern and Marcus's compliance concern | If the hidden set doesn't reproduce this, tier-specific design decisions may need revisiting (fairness reporting stays either way) | Re-run the same tier-segmented analysis on the hidden set's results and compare |
| Guardrail-blocked responses are rare enough that always-escalate-on-block is an acceptable fallback | 17.4% of the dataset (101/580) is must_not_auto_respond — a manageable share for human handling | If the guardrail over-triggers on ordinary tickets, escalation volume balloons and defeats the system's purpose | Track guardrail activation rate/type in the metrics report against the expected ~17% ceiling |

# 8. Success measures

| Measure | Baseline | Target | Measured how |
| --- | --- | --- | --- |
| First contact resolution | 44.1% (matches Marcus's own 42% estimate) | Move materially toward the 65% industry benchmark; no specific number committed in v1 pending evaluation-run evidence | metrics report's business.first_contact_resolution (A10) |
| Time to first reply | 8 to 12 hours (client-stated) | Materially reduced on the ~70% doc-answerable share, toward the 2-hour SLA | metrics report's business.mean/median_response_time |
| Customer satisfaction | 2.92 (measured; client reports 3.2 more broadly) | No regression on automated responses; improvement is a stretch goal, not committed (see Open Question 1) | Not directly computable from the provided schema — flagged as open question |
| Escalation rate | 55.9% (measured) | Materially reduced, driven by correctly auto-resolving the 47.5% doc-answerable-but-escalated subset, not by loosening the must_not_auto_respond boundary | metrics report's volume.escalated / volume.tickets_processed |

# 9. Open questions

| Question | Why it matters | Owner | Resolve by |
| --- | --- | --- | --- |
| Is CSAT for an automated response measurable at all, given no live customers exist to survey? | Section 8's CSAT target is currently unverifiable without a proxy metric | Rajarajan | End of week two, before the evaluation run — decide on a proxy or mark CSAT unmeasured |
| What confidence threshold value actually balances FCR gains against wrong-auto-response risk — one global threshold, or per intent class? | FR-04 depends on this directly; the wrong threshold either wastes FCR gains or increases Marcus's named failure risk | Rajarajan | During Stage 3/4 build, before the Day 3 checkpoint (classification + routing) |
| Does chunking strategy materially change retrieval hit rate, given articles risk being split mid-resolution-sequence? | Setup Guide flags this as a decision to test, not assume; directly affects FR-03 and A4 | Rajarajan | Day 2 checkpoint (retrieval), per Build Specification |
| Should the enterprise-tier escalation finding change the routing threshold for enterprise tickets, or only change fairness-audit reporting? | Touches both FR-04 (routing) and NFR-06 (fairness) — a bigger design decision than a reporting-only change | Rajarajan | Before Stage 5 PRD revision, once evaluation-run evidence exists |
| What is the actual delivery mechanism for the escalation summary (FR-10) — logged only, or does it need a UI? | Build Specification doesn't mandate a UI, but Daniel's stated need implies the summary must be genuinely usable | Rajarajan | During Stage 4 sprint planning — decide scope now rather than discovering it late |